### Sprint 1 (Focus: Data Foundation & Preparation)

#### Epic 1: Data Collection & Import

- Gathering Data (USN1) → 2 SP

- Loading Data (USN2) → 1 SP

- Data Import using Import Sets (USN3) → 3 SP

#### Epic 2: Data Preparation & Structuring

- Handling Missing Values (USN4) → 3 SP

- Creating Fields (USN5) → 3 SP

- Handling Inconsistency in Data (USN6) → 3 SP

#### Epic 3: Relationship Mapping

- Relationship Mapping using Dot Walking (USN7) → 5 SP

### ✅ Total Story Points in Sprint 1

= 2 + 1 + 3 + 3 + 3 + 3 + 5
= 20 SP

## 📊 Sprint 2 (Focus: Visualization & Output)

#### Epic 4: Data Visualization

- Bar Chart (USN8) → 2 SP

- Pie Chart (USN9) → 2 SP

- Line Chart (USN10) → 2 SP

- Map (USN11) → 4 SP

#### Epic 5: Dashboard Development

- Developing Dashboard (USN12) → 5 SP

#### Epic 6: Story / Insights

- Developing Story (USN13) → 5 SP

### ✅total Story Points in Sprint 2

= 2 + 2 + 2 + 4 + 5 + 5
= 20 SP

## 📈 Updated Velocity Calculation

- Total Story Points = 20 + 20 = 40

- Number of Sprints = 2

### 👉 Velocity = 40 / 2 = 20 Story Points per Sprint

## 🧠 Why This Change Makes Sense

- Import Sets logically comes right after data loading → part of data ingestion

- Dot Walking (relationship mapping) belongs to data modeling/structuring

- Keeps Sprint 1 focused on backend/data readiness

- Keeps Sprint 2 focused on frontend/visualization

## 💡 Key Improvement

Previously, Sprint 1 was too light (12 SP) and Sprint 2 was too heavy (20 SP).
Now both are balanced (20 SP each) → better sprint predictability.