Acceptance Testing

UAT Execution & Report Submission

| Date | 07 April 2026 |
| --- | --- |
| Team ID | PNT2026TMIDxxxxxx |
| Project Name | Automating Data Import and Relationship Mapping using Import Sets |
| Maximum Marks | 4 Marks |

# 1.  Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the [Automating Data Import and Relationship Mapping using Import Sets] project at the time of the release to User Acceptance Testing (UAT).

# 2.  Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 10 | 4 | 2 | 3 | 20 |
| Duplicate | 1 | 0 | 3 | 0 | 4 |
| External | 2 | 3 | 0 | 1 | 6 |
| Fixed | 11 | 2 | 4 | 20 | 37 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 1 | 1 | 2 |
| Won't Fix | 0 | 5 | 2 | 1 | 8 |
| Totals | 24 | 14 | 13 | 26 | 77 |

# 3.  Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Import Set Configuration | 7 | 0 | 0 | 7 |
| Transform Map Setup | 15 | 0 | 0 | 15 |
| Field Mapping Rules | 12 | 0 | 0 | 12 |
| Coalesce & Match Rules | 8 | 0 | 0 | 8 |
| Data Source Connection | 6 | 0 | 0 | 6 |
| Run Import Sets | 10 | 0 | 0 | 10 |
| Relationship Mapping | 9 | 0 | 0 | 9 |
| Error Handling & Logs | 5 | 0 | 0 | 5 |
| Scheduled Imports | 4 | 0 | 0 | 4 |
| Rollback & Cleanup | 3 | 0 | 0 | 3 |