To adapt the Data Flow Diagram (DFD) concepts from your image to the specific ServiceNow workflow of Automating Data Import and Relationship Mapping, we need to visualize how raw data transforms into structured records.

In ServiceNow, this process relies on Import Sets for the ingestion and Dot-Walking for navigating relationships during the mapping phase.

## 1. DFD Level 0: Data Import Automation

This high-level view shows how external data enters the system and is processed into the target tables.

| Entity/Process | Description |
| --- | --- |
| External Source | The source of data (e.g., CSV, Excel, LDAP, or JDBC). |
| Data Source | The ServiceNow record defining how and where to get the data. |
| Import Set Table | The "Staging Table." Raw data is stored here temporarily before transformation. |
| Transform Map | The logic engine that maps Staging fields to Target fields. |
| Target Table | The final destination (e.g., User table, CMDB, or Incidents). |

## 2. The Logic: Relationship Mapping & Dot-Walking

When automating imports, you often need to map a value to a field that exists on a related table. This is where Dot-Walking occurs within the Transform Map.

### The Flow of Dot-Walking

Instead of just mapping Source.Manager_Name → Target.Manager, you use dot-walking to reach deeper attributes:

- Identify the Reference: The Target field is a Reference field (e.g., caller_id).

- Access Related Data: You "walk" through the reference to update or validate against the parent record.

- Scripting/Mapping: In the Transform Map, this looks like target.manager.email or target.assigned_to.department.

Note: Dot-walking in scripts follows the syntax: object.reference_field.field_on_related_table.

## 3. User Stories

Based on your topic, here are the requirements phrased as User Stories for your Project Design Phase:

- Story 1: Data Ingestion

  - As a System Administrator, I want to automate the daily import of server data from a CSV file into an Import Set table, so that I don't have to manually upload files.

- Story 2: Relationship Mapping

  - As a CMDB Manager, I want to use dot-walking during the transformation process to automatically link imported Servers to their respective Departments based on the Department Code, so that asset relationships are accurate.

- Story 3: Data Validation

  - As a Data Quality Analyst, I want the Transform Map to check if a record exists using a "Coalesce" field, so that I prevent the creation of duplicate records in the system.

## 4. Key Components Table

For your documentation, you can use this table to define the technical elements of your flow:

| Component | Role in Automation |
| --- | --- |
| Scheduled Import | Triggers the data pull at specific intervals (Daily/Weekly). |
| Robust Transform Engine | Handles complex mapping and relationship building for CMDB. |
| Coalesce | Determines if a record should be updated or created (Upsert logic). |
| Scripting (onBefore) | Uses dot-walking to look up sys_ids of related records before the transformation completes. |

## Gemini said

To adapt the User Stories template for your specific ServiceNow topic—Automating Data Import and Relationship Mapping using Import Sets and Dot-Walking—we need to pivot from "Customer Registration" to "Technical System Administration."

### User Stories: Data Automation & Relationship Mapping

| User Type | Functional Requirement (Epic) | User Story Number | User Story / Task | Acceptance Criteria | Priority | Release |
| --- | --- | --- | --- | --- | --- | --- |
| Administrator | Data Ingestion | USN-1 | As an admin, I want to create a Data Source for CSV files so that I can pull external records into the platform. | Data is successfully loaded into the staging table without errors. | High | Sprint-1 |
| Administrator | Data Ingestion | USN-2 | As an admin, I want to schedule a daily Import Set execution so that the system stays updated automatically. | The scheduled job runs at 02:00 AM and creates a new Import Set. | High | Sprint-1 |
| Data Manager | Relationship Mapping | USN-3 | As a manager, I want to use Dot-Walking in Transform Maps to map "Department" names to the "Department ID" on the User table. | The target field correctly references the linked record on the related table. | Medium | Sprint-1 |
| Administrator | Data Integrity | USN-4 | As an admin, I want to set a Coalesce field on the "Email" column so that I avoid creating duplicate user records. | If an email exists, the record is updated; if not, a new one is created. | High | Sprint-2 |
| System Auditor | Logging & Reporting | USN-5 | As an auditor, I want to review the Transform History so that I can identify and fix any ignored or failed rows. | All "Error" states are logged with a specific reason in the import log. | Low | Sprint-2 |
| Developer | Advanced Mapping | USN-6 | As a developer, I want to write an onBefore Script using dot-walking to validate the Manager's status before importing. | The script checks target.manager.active and skips the row if false. | Medium | Sprint-2 |